MARKET RESEARCH  •  TELEMETRY  •  ARCHITECTURE

Update Tracker Live Feed

Research, Telemetry Analytics & Architecture Setup

Research date: July 23, 2026  |  Global scope

| 1.08M base searches/day | <5 min structured-source SLO | 99 5-minute TES |
| --- | --- | --- |

Prepared for PatchTicker platform implementation

Research date: 2026-07-23 Scope: global consumer search intent, consumer and enterprise adoption behavior, vendor ingestion, normalization, and real-time delivery.

## Executive findings

- The defensible planning estimate is 0.65–1.75 million update-intent searches per ordinary day globally, with a 1.08 million/day base case. Major OS launches, actively exploited zero-days, and popular game-driver launches can lift the affected platform cluster by 3–8× for 24–72 hours. This is a modeled range, not a directly observed Google count.

- Intent is concentrated early. For a high-severity OS or console event, model 50% of release-attributed search demand in the first 6 hours and 80% in the first 24 hours. Driver demand is even more front-loaded around game launches. Background-updating utilities have lower urgency and a 2–3 day discovery tail.

- Consumer installation behavior and enterprise deployment behavior must not be combined. A representative German consumer survey found 44% update immediately and another 19% within several days, while Microsoft enterprise guidance explicitly uses deployment rings from immediate through 7–10 days. The proposed adoption curves below are segment-specific planning benchmarks.

- PatchTicker's useful advantage is not merely scraping first. It is detecting, verifying, normalizing, and routing one release across many vendors while the search-intent curve is still near its peak. The Tracking Efficiency Score (TES) makes that latency measurable.

- SSE is the right default live-feed transport because the product is server-to-client. Web Push is a separate, opt-in channel for critical alerts while the site is closed. WebSockets should be reserved for genuinely bidirectional features.

## 1. Search intent and daily volume

### Method and confidence

Google Trends is normalized from 0–100 and is not absolute volume; Google explicitly distinguishes it from advertising search-volume data. Google Keyword Planner exposes estimates of monthly searches, but complete global exports require an Ads account and were not available in this research environment (Google Trends methodology, Keyword Planner). Therefore the following numbers are a top-down market-sizing model intended for capacity and product prioritization, not investor-grade audited keyword counts.

The model groups a broad multilingual query basket—update, patch notes, release notes, driver, firmware, changelog, issues, status, download, version numbers, and CVE/KB identifiers—and estimates ordinary-day global Google searches. It deliberately excludes in-product update checks, vendor support-site navigation without search, app-store searches, social searches, and AI-assistant queries. Ranges reflect query overlap, language coverage, seasonality, and release-day spikes.

### Global ordinary-day planning estimate

| Velocity tier | Included ecosystems | Dominant intent | Low/day | Base/day | High/day | Release-event multiplier | Peak intent window |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Consoles & OS | PS5, Xbox, Switch, iOS/iPadOS, macOS, Windows | availability/status 35%; notes/features 25%; issues/rollback 25%; security 15% | 360,000 | 590,000 | 950,000 | 3–8× | 0–24 h; security tail to 72 h |
| 2. Graphics & drivers | NVIDIA, AMD, Intel Arc | download/version 30%; game-ready performance 30%; issues/rollback 30%; notes 10% | 130,000 | 225,000 | 380,000 | 3–6× | −12 h to +24 h around game/driver launch |
| 3. Gaming distribution | Steam client/SteamOS, Epic, Battle.net | status/issues 40%; features 25%; patch availability 20%; rollback 15% | 55,000 | 95,000 | 165,000 | 2–5× | 0–48 h |
| 4. Browsers & utilities | Chrome, Firefox, Discord, VS Code | security/issues 35%; version/status 30%; features 25%; manual update 10% | 105,000 | 170,000 | 255,000 | 2–4× | 0–72 h |
| Total | Query basket above | — | 650,000 | 1,080,000 | 1,750,000 | — | — |

Do not sum these numbers with vendor brand searches or game-specific patch searches; that would materially inflate the addressable intent. Before using the estimate for paid acquisition or revenue forecasts, validate the maintained keyword basket quarterly with Keyword Planner exports by country/language, de-duplicate close variants, and calibrate against PatchTicker Search Console impressions.

The base case allocates to providers as follows. These are components of the tier totals—not independent keyword-tool observations—and should be rounded to the nearest 5,000.

| Tier | Provider cluster | Base searches/day | Representative high-intent queries |
| --- | --- | --- | --- |
| 1 | Windows | 210,000 | Windows update issues, KB/build number, release health, rollback |
| 1 | Apple iOS/iPadOS/macOS | 190,000 | iOS release notes, macOS update problems, security update |
| 1 | PS5 | 80,000 | PS5 system update, firmware version, patch notes today |
| 1 | Nintendo Switch | 65,000 | Switch system update, firmware notes, update error |
| 1 | Xbox | 45,000 | Xbox system update, OS build, update stuck/issues |
| 2 | NVIDIA | 135,000 | NVIDIA driver update, Game Ready notes, issues/rollback |
| 2 | AMD | 55,000 | AMD Adrenalin driver, release notes, timeout/issues |
| 2 | Intel Arc | 35,000 | Intel Arc driver, Game On release, performance/issues |
| 3 | Steam client/SteamOS | 55,000 | Steam client update, SteamOS patch notes, update issue |
| 3 | Battle.net | 25,000 | Battle.net update, launcher stuck, patch notes |
| 3 | Epic Games Launcher | 15,000 | Epic launcher update, download/login issue |
| 4 | Google Chrome | 75,000 | Chrome update, release notes, zero-day/security version |
| 4 | Discord | 40,000 | Discord update, patch notes, update failed |
| 4 | VS Code | 35,000 | VS Code update, release notes, version/features |
| 4 | Firefox | 20,000 | Firefox update, release notes, security issue |
| Total | — | 1,080,000 | — |

### Priority and urgency interpretation

| Tier | User trigger | Product latency SLO | Recommended polling when active | Why users care now |
| --- | --- | --- | --- | --- |
| 1 | OS/firmware release, CVE, service-blocking mandatory update | verified item p95 < 5 min for API/RSS; < 15 min for HTML | 1–3 min | Security exposure, online access, boot/stability risk |
| 2 | New game support, performance regression, driver crash | p95 < 10 min | 3–5 min | Users decide install vs. rollback immediately before play |
| 3 | Client/launcher release or outage-like regression | p95 < 20 min | 5–10 min | Mostly background installs; urgency rises if launch/login breaks |
| 4 | Silent auto-update, browser zero-day, utility regression | p95 < 15 min for critical security; < 30 min otherwise | 5–15 min | Routine releases are quiet, but exploited browser fixes are urgent |

Chrome's own documentation illustrates the cadence mismatch: Stable gets minor updates every 2–3 weeks and majors every four weeks, while Canary is daily (Chrome release channels). The pipeline therefore needs channel-aware rather than provider-wide polling.

## 2. Adoption and commitment model

### Evidence anchors

- Bitkom's representative 2023 survey of 780 German smartphone users found 44% install immediately, 19% within several days, 16% in following weeks, 5% wait until functionality is restricted, and 11% never update (Bitkom Research). This is self-reported consumer smartphone behavior in one country, not a global device-telemetry curve.

- An FTC mobile-update study reported very wide per-update uptake, but carriers said typically over 90% installed Android security updates within 2–4 weeks; security-update uptake among active devices ranged 53–89% in one manufacturer set (FTC report, pp. 62–65).

- Microsoft's 2024 Intune analysis found median adoption can lag availability by months on some enterprise Android models; 47 of 50 popular Android Enterprise Recommended knowledge-worker models had their median device updated within two months (Microsoft analysis).

- Microsoft publishes a representative ring configuration of immediate, 2-day, 4-day, 7-day, and 10-day quality-update deferrals (Windows deployment rings). These are policy targets, not measured installation shares.

### Modeled cumulative adoption among eligible, active devices

These percentages are benchmarks for product modeling synthesized from the evidence above, auto-update behavior, and vendor rollout mechanics. They are not claims of measured global installation share. Each row is cumulative, so <3d includes Day 0 and <1w includes <3d.

| Segment / release type | Day 0 <24h | <3d | <1w | >1w or never | Confidence / interpretation |
| --- | --- | --- | --- | --- | --- |
| Consumer console & routine OS quality update | 38% | 62% | 79% | 21% | Medium; auto-download and online-service prompts drive adoption |
| Consumer critical OS/browser zero-day | 52% | 76% | 89% | 11% | Medium-low; urgency increases action, but staged eligibility caps Day 0 |
| Consumer GPU game-ready driver | 24% | 47% | 64% | 36% | Low-medium; gamers needing a named title skew early, stable users defer |
| Consumer launcher/distribution client | 57% | 78% | 88% | 12% | Medium; forced/background client updates dominate, not user commitment |
| Consumer browser/core utility auto-update | 48% | 72% | 87% | 13% | Medium; availability is staged and restart/app relaunch may delay activation |
| Managed enterprise quality/security update | 8% | 24% | 53% | 47% | Medium; test/pilot/broad rings intentionally shift installs right |
| Managed enterprise feature/major OS update | 2% | 7% | 18% | 82% | Medium; compatibility validation and 30–90 day deferrals are normal |

For a mutually exclusive dashboard cohort, derive buckets from the cumulative values:

day_0 = adoption_lt_1d day_1_to_3 = adoption_lt_3d - adoption_lt_1d day_4_to_7 = adoption_lt_1w - adoption_lt_3d after_day_7 = 100 - adoption_lt_1w

Do not treat “available from vendor” and “eligible on device” as the same timestamp. Staged rollouts, geography, hardware IDs, OEM/carrier packaging, update rings, and paused releases create separate releasedAt, rolloutStartedAt, and availableAt events.

## 3. Tracking Efficiency Score (TES)

### Definition

Let:

- L = max(0, indexedAt − releasedAt) in minutes.

- H = intent half-life: minutes after release when release-attributed search intensity has fallen to half its peak.

- Q = source-quality multiplier: official API/webhook 1.00, official RSS/structured JSON 0.98, official HTML 0.95, verified secondary source awaiting official confirmation 0.75.

- C = content-completeness multiplier: version + platform + official URL 0.85; add release type/severity +0.05; parsed highlights/known issues +0.05; independently verified timestamps/download link +0.05, capped at 1.00.

TES = round(100 × Q × C × 2^(-L / H), 1)

This is a quality-adjusted share of peak-window value retained at indexing time. It penalizes latency exponentially rather than pretending that a post just inside an arbitrary window is fully valuable. Track the transparent companion metric latencyWindowRatio = L / W80, where W80 is the estimated window containing 80% of release-attributed intent.

Recommended starting parameters:

| Event class | H | W80 | Rationale |
| --- | --- | --- | --- |
| Actively exploited zero-day / mandatory console update | 180 min | 24 h | Search and alerts spike immediately |
| Game-ready GPU driver | 360 min | 24 h | Release/game-launch decision window |
| Routine OS / console / browser update | 720 min | 48 h | Notification and restart cycle spreads discovery |
| Background launcher / utility feature update | 1,440 min | 72 h | Lower urgency, longer discovery tail |

Example for a fully parsed official source (Q=C=1) with a 6-hour intent half-life:

| Indexing latency | TES | Peak-window value retained |
| --- | --- | --- |
| 5 min | 99.0 | Essentially all |
| 30 min | 94.4 | Most |
| 4 h | 63.0 | Material loss |
| 12 h | 25.0 | Three quarters lost |
| 24 h | 6.3 | Too late for most launch intent |

This makes the comparison operational: a feed indexing an official release in 5 minutes scores 99, while a recap discovered 12 hours later scores 25 for the same event. Manufacturer pages remain the source of truth; PatchTicker's measurable value is cross-vendor detection, normalization, watchlists, historical correction tracking, and alert delivery without requiring users to monitor many separate pages.

### Telemetry required to calculate it honestly

Store immutable observations for sourceFirstSeenAt, vendor publishedAt, inferred releasedAt, fetchedAt, parsedAt, verifiedAt, indexedAt, streamedAt, and notificationSentAt. Also store the timestamp confidence and any later correction. Report p50/p95 by provider and ingestion mechanism, not only a global average.

## 4. Provider ingestion map

Prefer the most structured official source available. HTML scraping is a fallback, and undocumented vendor endpoints must be treated as unstable even if their pages use them internally.

| Provider/entity | Primary mechanism | Confirmation / enrichment | Polling & parsing notes |
| --- | --- | --- | --- |
| Apple iOS/iPadOS/macOS | Official HTML tables: Apple security releases and Developer releases | Product release notes and CVE pages | Conditional GET every 3–5 min; table-row fingerprint; distinguish OS release from later CVE-detail publication |
| Windows | Authenticated Microsoft Graph Windows updates API for known issues; public Windows release health | KB pages, MSRC data, Update Catalog | API for issue state transitions; scrape public release tables for KB/build publication; expect corrections |
| PlayStation 5 | Official PS5 system software support HTML | PlayStation Blog system-update category | Support page is canonical version; blog supplies narrative features; page often mutates in place |
| Xbox | Xbox Wire system-update archive RSS/HTML where available | Xbox support and Insider ring notes | Filter Insider vs. general availability; preserve ring and OS-build identifiers |
| Nintendo Switch | Official Switch system-update history HTML | Regional Nintendo support pages | Compare locales because posting time/text can differ; canonicalize same firmware version |
| Steam client / SteamOS | Official Steam news/RSS; ISteamNews API for known app IDs | Steam client and Steam Deck update pages | API is app-centric, not a universal release API; use RSS/community sources for client branches and label beta/stable |
| Epic Games Launcher | Official Epic support/news HTML | Epic status API for incidents only | Launcher changelog coverage is inconsistent; separate availability updates from service incidents |
| Battle.net | Official Blizzard news / app patch-notes HTML | In-client notes where publicly addressable | Staged regional rollouts are possible; do not infer global GA from first client observation |
| NVIDIA GeForce / NVIDIA App | Official driver results/release-note HTML and linked PDFs | NVIDIA RSS for announcements | NVIDIA's RSS terms state non-commercial use; legal review is required before commercial ingestion. Prefer driver page polling and links over republishing text |
| AMD Adrenalin | Official AMD release-note HTML and driver support pages | Download metadata and community announcement | Parse headings such as support, fixed issues, known issues; release-note URLs are predictable but discovery should not depend on guessing |
| Intel Arc | Official Intel Download Center page and linked release-note PDF | Intel support listing | Preserve full seven-digit build comparison; distinguish WHQL/non-WHQL and generic/OEM drivers |
| Google Chrome | Chrome for Testing JSON endpoints for channel versions | Chrome Releases blog and ChromiumDash for security/change detail | JSON detects version availability; it does not replace consumer release notes; store channel + OS + rollout status |
| Mozilla Firefox | Official product-details JSON | Firefox release notes | JSON for detection, notes HTML for content; independently monitor ESR, Beta, Developer, Nightly |
| Discord | Official Discord Blog changelogs | Status API for incidents; developer changelog is separate | Desktop build delivery can precede editorial patch notes; do not merge service incidents with client releases |
| VS Code | Official release notes and GitHub releases API/webhook for microsoft/vscode | Update docs / release blog | GitHub release webhook is best when an installable GitHub App is authorized; otherwise conditional REST polling |

### Scraping controls and red flags

- Read and record each source's terms, robots policy, rate limits, and content license. Detection metadata and links are safer than republishing full vendor prose. NVIDIA explicitly limits its RSS service to non-commercial use, which is a launch blocker unless counsel confirms a compliant approach or another permitted source is used.

- Use a descriptive user agent, contact URL, conditional requests (ETag, If-Modified-Since), jitter, exponential backoff, and a per-host circuit breaker.

- Store the raw response hash and a short-lived encrypted/raw snapshot for audit and parser replay, subject to the site's terms. Never execute page scripts in the ingestion worker unless necessary and isolated.

- Treat HTML selectors as versioned contracts. A changed page that produces zero releases is an alert, not proof that no update exists.

- Webhooks require signature validation, replay protection, timestamp tolerance, body-size limits, and idempotency keys. A webhook is a hint to fetch and verify the canonical source, not unquestioned release truth.

## 5. Normalization and changelog parsing

The canonical contract is defined in:

- shared/update-feed-item.ts

- shared/update-feed-item.schema.json

Parsing stages:

- Acquire: retain source URL, HTTP validators, fetched time, content type, and SHA-256.

- Extract deterministically: JSONPath/CSS selectors first; HTML-to-text with heading/list structure preserved; PDF text only when an official HTML note is unavailable.

- Identify: normalize provider/product/channel, but keep version.raw. Never coerce every vendor into SemVer: Windows KB/builds, Apple build IDs, and date-based drivers are not SemVer.

- Classify: map to security, feature, hotfix, driver, firmware, quality, or maintenance; attach severity and CVEs only when supported by evidence.

- Summarize: an LLM may generate highlights from the extracted text, but it may not invent CVEs, affected products, severity, or download URLs. Every generated claim should retain source evidence and parser.method = "llm-assisted".

- Validate: JSON Schema validation, URL allow-listing for official downloads, timestamp sanity checks, and required-field gates.

- Review/escalate: low-confidence version extraction, critical severity, selector drift, conflicting sources, or a release rollback enters a human review queue.

Deduplication key:

canonicalKey = sha256( providerId + "\0" + productId + "\0" + channel + "\0" + version.raw + "\0" + sorted(target.os + target.arch + target.deviceFamily) )

Use a secondary sourceKey = sha256(source.provider + source.externalId) to make retries idempotent. Do not deduplicate on title, URL, or version alone: one version may have separate platform builds, and vendor URLs can be edited in place.

## 6. Backend blueprint

### Recommended stack

Keep the existing Node.js service and PostgreSQL. Add Redis only for queues, rate coordination, cache, and cross-instance fan-out. Use a transactional PostgreSQL outbox as the durable source of delivery events; Redis Pub/Sub alone has at-most-once delivery and cannot be the system of record.

Provider registry + scheduler │ ▼ Fetch workers ──► raw observations ──► provider parsers ──► schema validation │ ▼ dedupe + reconciliation │ ┌────────────────────┴──────────────────┐ ▼ ▼ update_feed_items review/dead-letter │ same DB transaction ▼ event_outbox │ outbox relay / Redis Streams ┌──────────┼────────────┐ ▼ ▼ ▼ SSE Web Push analytics live feed critical opt-in TES/SLO

Core production choices:

| Concern | Choice | Reason |
| --- | --- | --- |
| Scheduler | BullMQ-compatible Redis queue or a dedicated scheduler with DB leases | Per-provider cadence, retry, jitter, and concurrency limits |
| Truth store | PostgreSQL | Transactions, unique indexes, JSONB changelog/source evidence, correction history |
| Durable event handoff | PostgreSQL outbox | Item write and publish intent commit atomically |
| Worker transport | Redis Streams / queue | Replay and consumer groups; avoid Pub/Sub as the only delivery path |
| Live browser feed | SSE over HTTP/2 | One-way updates, automatic reconnect, event IDs; MDN notes non-HTTP/2 per-origin connection limits (MDN) |
| Closed-browser critical alerts | Web Push with explicit watchlist consent | Push works when the site is inactive; use TTL, urgency, and topic collapse (web.dev) |
| Bidirectional collaboration | WebSocket only if required | More state and operational complexity; unnecessary for feed delivery |

### SSE contract

- Endpoint: GET /api/v1/feed/stream?platform=...&severity=...

- Event types: update.created, update.corrected, update.withdrawn, heartbeat.

- Set id to the monotonically ordered outbox event ID. Accept Last-Event-ID and replay from the durable outbox/read model before switching to live delivery.

- Send a comment heartbeat every 20–30 seconds; disable proxy buffering; enforce per-user connection limits and HTTP/2.

- Authorize filters server-side. Never broadcast private watchlist metadata in shared payloads.

The current backend/src/routes/feed.js keeps subscribers in process memory. That is acceptable for one instance but loses fan-out across replicas and cannot replay missed events. The outbox/Redis/SSE gateway replaces that limitation without requiring a rewrite of the existing Express application.

### Critical-alert workflow

- Parser detects official security language, CVEs, and exploited-in-the-wild evidence.

- Rules engine assigns provisional severity; critical requires authoritative evidence or review.

- Persist item and outbox event atomically.

- Match watchlists by provider/product/channel/device family and user quiet-hour policy.

- Web Push payload contains item ID and minimal display text, not the full changelog. Use a short TTL for time-sensitive warnings and topic = canonicalKey so corrections replace pending notices.

- Track accepted, push-service response, expired endpoint, click, dismissal (where observable), unsubscribe, and notification latency. Never label provider acceptance as device delivery.

### Operational SLOs and telemetry

| Metric | Target |
| --- | --- |
| Official API/RSS release-to-index p95 | < 5 min |
| Official HTML release-to-index p95 | < 15 min |
| Index-to-SSE enqueue p95 | < 2 s |
| Critical index-to-push-service acceptance p95 | < 30 s |
| Duplicate visible items | < 0.1% |
| Parser false-positive publish rate | < 0.5%; 0 critical false positives target |
| Source freshness | alert at 2× expected cadence; page-shape failure immediately |
| SSE replay success after reconnect | > 99.9% |

Instrument OpenTelemetry spans across fetch → parse → validate → dedupe → persist → outbox → deliver, with provider, mechanism, parser version, result, and latency labels. Avoid raw URL labels containing unbounded query strings.

## 7. Delivery sequence

- Land the schema and create provider_sources, source_observations, update_feed_items, update_item_revisions, and event_outbox tables.

- Implement three high-signal structured connectors first: Chrome JSON, Mozilla JSON, and GitHub releases. Prove idempotency and replay.

- Add Apple, Windows, PS5, Switch, NVIDIA, AMD, and Intel parsers with fixtures and selector-drift alarms.

- Add durable SSE replay and replace in-process-only broadcast for update events.

- Add Web Push only after watchlist consent, quiet hours, per-topic throttles, and security review exist.

- Run a 30-day shadow collection. Calibrate provider release timestamps, intent half-lives, false positives, and the search-volume model using Search Console and Keyword Planner exports before publishing TES externally.

## Source notes

Primary technical and vendor sources were preferred. The Bitkom survey and FTC report are behavioral benchmarks with clear population limits; Microsoft Intune evidence is enterprise-skewed. Search-volume and adoption tables explicitly remain modeled estimates until PatchTicker collects first-party telemetry or licensed keyword data. Research links were live as of 2026-07-23; vendor endpoints and terms should be rechecked during connector implementation.

# Appendix A — TypeScript UpdateFeedItem interface

Canonical production artifact included for a self-contained handoff.

/** * Canonical PatchTicker release object. * * Version strings are intentionally opaque. Many tracked ecosystems do not use * SemVer, so consumers must use `scheme` and must not compare `raw` lexically. */ export type ReleaseType = ¦ 'security' ¦ 'feature' ¦ 'hotfix' ¦ 'driver' ¦ 'firmware' ¦ 'quality' ¦ 'maintenance' ¦ 'beta' ¦ 'other'; export type Severity = 'none' ¦ 'low' ¦ 'medium' ¦ 'high' ¦ 'critical' ¦ 'unknown'; export type ReleaseChannel = ¦ 'stable' ¦ 'extended-stable' ¦ 'preview' ¦ 'beta' ¦ 'dev' ¦ 'canary' ¦ 'insider' ¦ 'hotfix' ¦ 'other'; export interface UpdateVersion { /** Exact vendor representation, for example `24H2 (26100.4652)`. */ raw: string; scheme: 'semver' ¦ 'calver' ¦ 'build' ¦ 'kb' ¦ 'firmware' ¦ 'opaque'; normalized?: string; build?: string; previous?: string; } export interface PlatformTarget { os?: string; osVersion?: string; architecture?: 'x86' ¦ 'x64' ¦ 'arm' ¦ 'arm64' ¦ 'universal' ¦ 'other'; deviceFamily?: string; hardwareIds?: string[]; locale?: string; }

export interface ChangelogItem { id?: string; kind: 'highlight' ¦ 'fixed' ¦ 'known-issue' ¦ 'security' ¦ 'breaking-change' ¦ 'deprecated' ¦ 'other'; title: string; description?: string; affected?: string[]; cveIds?: string[]; issueUrls?: string[]; } export interface SourceEvidence { provider: string; externalId?: string; url: string; kind: 'official-api' ¦ 'official-rss' ¦ 'official-html' ¦ 'official-pdf' ¦ 'webhook' ¦ 'secondary'; publishedAt?: string; fetchedAt: string; contentSha256?: string; language?: string; } export interface DownloadArtifact { url: string; label?: string; operatingSystem?: string; architecture?: PlatformTarget['architecture']; sizeBytes?: number; sha256?: string; official: boolean; } export interface UpdateFeedItem { /** UUID or stable application-generated identifier. */ id: string; /** SHA-256 of provider/product/channel/version/targets for idempotency. */ canonicalKey: string; provider: { id: string; name: string; }; product: { id: string; name: string; family?: string; }; title: string; version: UpdateVersion; channel: ReleaseChannel;

releaseTypes: ReleaseType[]; severity: Severity; /** True only with authoritative evidence of active exploitation. */ exploitedInTheWild?: boolean; mandatory?: boolean; rollout: { status: 'announced' ¦ 'rolling-out' ¦ 'available' ¦ 'paused' ¦ 'withdrawn' ¦ 'superseded'; phased: boolean; percentage?: number; regions?: string[]; }; targets: PlatformTarget[]; tags: string[]; summary: string; highlights: string[]; changelog: ChangelogItem[]; cveIds: string[]; sources: SourceEvidence[]; downloads: DownloadArtifact[]; timestamps: { announcedAt?: string; releasedAt: string; rolloutStartedAt?: string; sourceFirstSeenAt: string; indexedAt: string; updatedAt: string; }; parser: { name: string; version: string; method: 'deterministic' ¦ 'llm-assisted' ¦ 'human'; confidence: number; reviewed: boolean; }; telemetry?: { indexingLatencySeconds: number; intentHalfLifeSeconds?: number; peakIntentWindowSeconds?: number; trackingEfficiencyScore?: number; }; }

# Appendix B — UpdateFeedItem JSON Schema

Canonical production artifact included for a self-contained handoff.

{ "$schema": "https://json-schema.org/draft/2020-12/schema", "$id": "https://patchticker.example/schemas/update-feed-item.schema.json", "title": "UpdateFeedItem", "description": "Canonical normalized software, driver, firmware, and platform release item.", "type": "object", "additionalProperties": false, "required": [ "id", "canonicalKey", "provider", "product", "title", "version", "channel", "releaseTypes", "severity", "rollout", "targets", "tags", "summary", "highlights", "changelog", "cveIds", "sources", "downloads", "timestamps", "parser" ], "properties": { "id": { "type": "string", "minLength": 1, "maxLength": 128 }, "canonicalKey": { "type": "string", "pattern": "^[a-f0-9]{64}$" }, "provider": { "$ref": "#/$defs/namedEntity" }, "product": { "$ref": "#/$defs/namedProduct" }, "title": { "type": "string", "minLength": 1,

"maxLength": 240 }, "version": { "$ref": "#/$defs/version" }, "channel": { "enum": [ "stable", "extended-stable", "preview", "beta", "dev", "canary", "insider", "hotfix", "other" ] }, "releaseTypes": { "type": "array", "minItems": 1, "uniqueItems": true, "items": { "enum": [ "security", "feature", "hotfix", "driver", "firmware", "quality", "maintenance", "beta", "other" ] } }, "severity": { "enum": [ "none", "low", "medium", "high", "critical", "unknown" ] }, "exploitedInTheWild": { "type": "boolean"

}, "mandatory": { "type": "boolean" }, "rollout": { "type": "object", "additionalProperties": false, "required": [ "status", "phased" ], "properties": { "status": { "enum": [ "announced", "rolling-out", "available", "paused", "withdrawn", "superseded" ] }, "phased": { "type": "boolean" }, "percentage": { "type": "number", "minimum": 0, "maximum": 100 }, "regions": { "type": "array", "uniqueItems": true, "items": { "type": "string", "minLength": 2, "maxLength": 64 } } } }, "targets": { "type": "array", "items": { "$ref": "#/$defs/target" } }, "tags": {

"type": "array", "uniqueItems": true, "items": { "type": "string", "pattern": "^[a-z0-9][a-z0-9._-]{0,63}$" } }, "summary": { "type": "string", "minLength": 1, "maxLength": 2000 }, "highlights": { "type": "array", "maxItems": 20, "items": { "type": "string", "minLength": 1, "maxLength": 500 } }, "changelog": { "type": "array", "items": { "$ref": "#/$defs/changelogItem" } }, "cveIds": { "type": "array", "uniqueItems": true, "items": { "type": "string", "pattern": "^CVE-[0-9]{4}-[0-9]{4,}$" } }, "sources": { "type": "array", "minItems": 1, "items": { "$ref": "#/$defs/source" } }, "downloads": { "type": "array", "items": { "$ref": "#/$defs/download" } },

"timestamps": { "type": "object", "additionalProperties": false, "required": [ "releasedAt", "sourceFirstSeenAt", "indexedAt", "updatedAt" ], "properties": { "announcedAt": { "$ref": "#/$defs/dateTime" }, "releasedAt": { "$ref": "#/$defs/dateTime" }, "rolloutStartedAt": { "$ref": "#/$defs/dateTime" }, "sourceFirstSeenAt": { "$ref": "#/$defs/dateTime" }, "indexedAt": { "$ref": "#/$defs/dateTime" }, "updatedAt": { "$ref": "#/$defs/dateTime" } } }, "parser": { "type": "object", "additionalProperties": false, "required": [ "name", "version", "method", "confidence", "reviewed" ], "properties": { "name": { "type": "string", "minLength": 1, "maxLength": 100 }, "version": { "type": "string",

"minLength": 1, "maxLength": 50 }, "method": { "enum": [ "deterministic", "llm-assisted", "human" ] }, "confidence": { "type": "number", "minimum": 0, "maximum": 1 }, "reviewed": { "type": "boolean" } } }, "telemetry": { "type": "object", "additionalProperties": false, "required": [ "indexingLatencySeconds" ], "properties": { "indexingLatencySeconds": { "type": "number", "minimum": 0 }, "intentHalfLifeSeconds": { "type": "number", "exclusiveMinimum": 0 }, "peakIntentWindowSeconds": { "type": "number", "exclusiveMinimum": 0 }, "trackingEfficiencyScore": { "type": "number", "minimum": 0, "maximum": 100 } } } }, "$defs": {

"dateTime": { "type": "string", "format": "date-time" }, "uri": { "type": "string", "format": "uri", "pattern": "^https://" }, "sha256": { "type": "string", "pattern": "^[a-fA-F0-9]{64}$" }, "namedEntity": { "type": "object", "additionalProperties": false, "required": [ "id", "name" ], "properties": { "id": { "type": "string", "pattern": "^[a-z0-9][a-z0-9._-]{0,63}$" }, "name": { "type": "string", "minLength": 1, "maxLength": 120 } } }, "namedProduct": { "type": "object", "additionalProperties": false, "required": [ "id", "name" ], "properties": { "id": { "type": "string", "pattern": "^[a-z0-9][a-z0-9._-]{0,63}$" }, "name": { "type": "string", "minLength": 1, "maxLength": 120

}, "family": { "type": "string", "maxLength": 120 } } }, "version": { "type": "object", "additionalProperties": false, "required": [ "raw", "scheme" ], "properties": { "raw": { "type": "string", "minLength": 1, "maxLength": 120 }, "scheme": { "enum": [ "semver", "calver", "build", "kb", "firmware", "opaque" ] }, "normalized": { "type": "string", "maxLength": 120 }, "build": { "type": "string", "maxLength": 120 }, "previous": { "type": "string", "maxLength": 120 } } }, "target": { "type": "object", "additionalProperties": false, "properties": {

"os": { "type": "string", "maxLength": 80 }, "osVersion": { "type": "string", "maxLength": 120 }, "architecture": { "enum": [ "x86", "x64", "arm", "arm64", "universal", "other" ] }, "deviceFamily": { "type": "string", "maxLength": 120 }, "hardwareIds": { "type": "array", "uniqueItems": true, "items": { "type": "string", "maxLength": 160 } }, "locale": { "type": "string", "maxLength": 35 } } }, "changelogItem": { "type": "object", "additionalProperties": false, "required": [ "kind", "title" ], "properties": { "id": { "type": "string", "maxLength": 100 },

"kind": { "enum": [ "highlight", "fixed", "known-issue", "security", "breaking-change", "deprecated", "other" ] }, "title": { "type": "string", "minLength": 1, "maxLength": 300 }, "description": { "type": "string", "maxLength": 5000 }, "affected": { "type": "array", "items": { "type": "string", "maxLength": 200 } }, "cveIds": { "type": "array", "uniqueItems": true, "items": { "type": "string", "pattern": "^CVE-[0-9]{4}-[0-9]{4,}$" } }, "issueUrls": { "type": "array", "items": { "$ref": "#/$defs/uri" } } } }, "source": { "type": "object", "additionalProperties": false, "required": [ "provider",

"url", "kind", "fetchedAt" ], "properties": { "provider": { "type": "string", "minLength": 1, "maxLength": 100 }, "externalId": { "type": "string", "maxLength": 200 }, "url": { "$ref": "#/$defs/uri" }, "kind": { "enum": [ "official-api", "official-rss", "official-html", "official-pdf", "webhook", "secondary" ] }, "publishedAt": { "$ref": "#/$defs/dateTime" }, "fetchedAt": { "$ref": "#/$defs/dateTime" }, "contentSha256": { "$ref": "#/$defs/sha256" }, "language": { "type": "string", "maxLength": 35 } } }, "download": { "type": "object", "additionalProperties": false, "required": [ "url", "official"

], "properties": { "url": { "$ref": "#/$defs/uri" }, "label": { "type": "string", "maxLength": 120 }, "operatingSystem": { "type": "string", "maxLength": 80 }, "architecture": { "enum": [ "x86", "x64", "arm", "arm64", "universal", "other" ] }, "sizeBytes": { "type": "integer", "minimum": 0 }, "sha256": { "$ref": "#/$defs/sha256" }, "official": { "type": "boolean" } } } } }